CodeLens

Implementation Plan

VB.net Codebase Support  ·  Python / FastAPI Backend

| Based on PRD | CodeLens PRD v1.0 |
| --- | --- |
| Date | March 2026 |
| Target Codebase | VB.net (.vb, .vbproj, .sln) |
| Backend Stack | Python 3.11+ / FastAPI |
| Timeline | 8 Weeks (4 Phases) |

Table of Contents

# 1. Overview & Objectives

This document translates the CodeLens PRD v1.0 into a concrete, step-by-step implementation plan. Two key adaptations have been made from the original PRD:

- Target codebase language is VB.net — all parsing, AST analysis, module detection heuristics, and file handling are designed specifically for .vb source files, .vbproj project files, and .sln solution files.

- The implementation runtime is Python 3.11+ with FastAPI as the web framework — replacing the originally proposed Typer CLI with a REST API that exposes all pipeline operations as HTTP endpoints, enabling integration with CI/CD systems, web UIs, and third-party tools.

The multi-agent pipeline (Codebase Reader → Orchestrator Agent → Specialist Agents → Synthesizer Agent → PDF Converter) remains intact as specified in the PRD. All agents are LLM-powered and designed to be provider-agnostic.

## 1.1 Key Adaptations from the PRD

| PRD Default | This Implementation | Rationale |
| --- | --- | --- |
| CLI (Typer + Rich) | FastAPI REST API | Enables web UI, CI/CD hooks, and async job management via HTTP |
| Python, JS, Java, Go, Rust | VB.net primary (.vb, .vbproj, .sln) | Customer requirement — VB.net enterprise codebases |
| Sequential or parallel agents | Async parallel via asyncio + FastAPI BackgroundTasks | FastAPI's async model maps naturally to the agent pipeline |
| File-based agent messaging | In-memory + Redis queue (optional) | Faster for API use; Redis adds durability for large jobs |
| WeasyPrint for PDF | WeasyPrint (unchanged) | Best Python-native PDF option; retained from PRD recommendation |
| Language detection via extensions | VB.net-aware detection + Roslyn-style namespace parsing | VB.net has unique project file structures that need custom handling |

# 2. Technology Stack

The following stack has been selected to implement CodeLens with Python and FastAPI as the foundation, with libraries chosen for their VB.net compatibility and async performance.

| Layer | Library / Tool | Version | Purpose |
| --- | --- | --- | --- |
| Web Framework | FastAPI | ≥ 0.111 | Async REST API, background tasks, WebSocket progress streaming |
| ASGI Server | Uvicorn | ≥ 0.29 | Production ASGI server for FastAPI |
| Data Validation | Pydantic v2 | ≥ 2.7 | Request/response models, config validation, agent schemas |
| LLM Framework | LangChain + LangGraph | ≥ 0.2 | Agent orchestration, prompt templating, multi-provider LLM support |
| LLM Providers | anthropic / openai / google-generativeai | latest | Claude, GPT-4o, Gemini — provider-agnostic via LangChain |
| VB.net Parsing | tree-sitter + tree-sitter-vb | ≥ 0.22 | AST parsing for VB.net: namespaces, classes, methods, imports |
| XML Parsing (.vbproj) | lxml / ElementTree | stdlib | Parse .vbproj and .sln XML to extract project references & packages |
| PDF Generation | WeasyPrint | ≥ 61 | CSS-based Markdown-to-PDF conversion with professional formatting |
| Markdown Processing | mistune | ≥ 3.0 | Fast Markdown parsing with Mermaid and TOC plugin support |
| Syntax Highlighting | Pygments | ≥ 2.18 | VB.net syntax highlighting for code blocks in PDF output |
| Async Task Queue | FastAPI BackgroundTasks / Celery (optional) | — | Run agent pipeline jobs without blocking HTTP responses |
| Job State Store | Redis (optional) / in-memory dict | ≥ 7.0 | Track job status, progress, and results across requests |
| File I/O | aiofiles | ≥ 23 | Async file reading for the Codebase Reader module |
| Configuration | Pydantic Settings + python-dotenv | ≥ 2.0 | Environment variable management and YAML/JSON config loading |
| Testing | pytest + pytest-asyncio + httpx | — | Async API testing, agent unit tests, integration tests |
| Logging | structlog | ≥ 24 | Structured JSON logging for observability |

# 3. Project Structure

The following directory layout implements the PRD's recommended structure, adapted for FastAPI and VB.net support:

codelens/

├── app/                          # FastAPI application root

│   ├── main.py                   # FastAPI app init, router registration

│   ├── config.py                 # Pydantic Settings (env vars, LLM keys)

│   ├── dependencies.py           # FastAPI dependency injection

│   │

│   ├── api/                      # REST API route handlers

│   │   ├── jobs.py               # POST /jobs, GET /jobs/{id}, DELETE /jobs/{id}

│   │   ├── status.py             # GET /jobs/{id}/status  (SSE / polling)

│   │   └── artifacts.py          # GET /jobs/{id}/artifacts/{filename}

│   │

│   ├── core/                     # Codebase Reader (PRD §4.1)

│   │   ├── reader.py             # Async directory walker

│   │   ├── file_tree.py          # FileNode, FileTree data models

│   │   ├── vbnet_detector.py     # VB.net-specific language & framework detection

│   │   └── exclusions.py         # Default + .codelensignore exclusion logic

│   │

│   ├── agents/                   # Multi-agent pipeline (PRD §4.2–4.4)

│   │   ├── base.py               # BaseAgent: lifecycle, retry, timeout

│   │   ├── orchestrator.py       # OrchestratorAgent: module identification

│   │   ├── specialist.py         # SpecialistAgent: per-module deep analysis

│   │   ├── synthesizer.py        # SynthesizerAgent: unified doc assembly

│   │   ├── executor.py           # Parallel agent execution engine

│   │   └── prompts/              # System prompt templates (Markdown)

│   │       ├── orchestrator.md

│   │       ├── specialist_vbnet.md   # VB.net-specific specialist prompt

│   │       └── synthesizer.md

│   │

│   ├── vbnet/                    # VB.net parsing utilities

│   │   ├── ast_parser.py         # tree-sitter VB.net AST extraction

│   │   ├── project_parser.py     # .vbproj / .sln XML parser

│   │   ├── namespace_graph.py    # Namespace + Imports dependency graph

│   │   └── patterns.py           # VB.net heuristics (Modules, Interfaces, etc.)

│   │

│   ├── output/                   # Output generation (PRD §4.5)

│   │   ├── pdf_converter.py      # WeasyPrint Markdown → PDF

│   │   ├── formatter.py          # Output directory management

│   │   └── templates/            # HTML/CSS templates for PDF styling

│   │       ├── base.html

│   │       └── style.css

│   │

│   ├── models/                   # Pydantic schemas

│   │   ├── job.py                # JobRequest, JobStatus, JobResult

│   │   ├── agent.py              # ModuleMap, AgentReport, AgentInput

│   │   └── config.py             # CodeLensConfig, LLMConfig

│   │

│   └── utils/

│       ├── llm_client.py         # LangChain provider abstraction

│       ├── token_counter.py      # Context window management

│       └── logger.py             # structlog configuration

│

├── tests/

│   ├── test_reader.py

│   ├── test_vbnet_parser.py

│   ├── test_orchestrator.py

│   ├── test_specialist.py

│   └── test_api.py

│

├── examples/                     # Sample VB.net codebases for testing

├── pyproject.toml

├── Dockerfile

└── README.md

# 4. FastAPI API Design

The original PRD specified a CLI (codelens generate <path> [options]). This implementation exposes the same functionality as a REST API, making it suitable for integration with web dashboards, CI/CD pipelines, and IDE plugins.

## 4.1 Endpoint Reference

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/jobs | Submit a new documentation generation job. Body: CodeLensJobRequest (path, provider, model, options). Returns job_id immediately. |
| GET | /api/v1/jobs/{job_id} | Retrieve full job details including status, module map, and artifact paths. |
| GET | /api/v1/jobs/{job_id}/status | Lightweight status polling. Returns: { status, progress_pct, current_stage, active_agents, eta_seconds } |
| GET | /api/v1/jobs/{job_id}/stream | Server-Sent Events (SSE) endpoint for real-time progress streaming to web clients. |
| GET | /api/v1/jobs/{job_id}/artifacts/{filename} | Download a generated artifact (module_auth.md, FINAL_DOCUMENTATION.pdf, etc.) |
| DELETE | /api/v1/jobs/{job_id} | Cancel a running job and clean up its working directory. |
| POST | /api/v1/jobs/{job_id}/dry-run | Run only the Codebase Reader + Orchestrator to preview the module map without generating docs. |
| GET | /api/v1/health | Health check endpoint. Returns system status, LLM provider connectivity, and queue depth. |

## 4.2 Job Request Schema

The POST /api/v1/jobs request body follows this Pydantic model:

class CodeLensJobRequest(BaseModel):

source_path: str               # Absolute path to VB.net project root

output_dir: str | None = None  # Defaults to ./codelens-output/{job_id}

provider: str = 'anthropic'    # anthropic | openai | gemini | ollama

model: str = 'claude-sonnet-4-20250514'

max_parallel_agents: int = 4

output_format: str = 'both'    # md | pdf | both

dry_run: bool = False

config_file: str | None = None # Path to codelens.config.yaml

vbnet_options: VBNetOptions = VBNetOptions()

class VBNetOptions(BaseModel):

parse_solution_file: bool = True   # Read .sln for project graph

include_designer_files: bool = False  # Exclude *.Designer.vb by default

include_resource_files: bool = False  # Exclude *.resx by default

nuget_packages_path: str | None = None  # packages/ or .nuget/

target_framework: str | None = None   # e.g. 'net48', 'net6.0-windows'

## 4.3 Job Status Schema

class JobStatus(BaseModel):

job_id: str

status: Literal['queued','reading','orchestrating','analyzing',

'synthesizing','converting','completed','failed']

progress_pct: float            # 0.0 – 100.0

current_stage: str

modules_total: int

modules_completed: int

active_agents: list[str]       # Module IDs being analyzed

eta_seconds: int | None

error: str | None

artifacts: list[str]           # Available artifact filenames

# 5. VB.net-Specific Adaptations

VB.net projects have unique structural characteristics that require dedicated handling throughout the CodeLens pipeline. This section details every adaptation made from the PRD's language-agnostic design.

## 5.1 File Type Handling

| File Type | Extension(s) | Handling Strategy |
| --- | --- | --- |
| VB Source Files | .vb | Primary analysis targets. Read and pass to agents for AST parsing and LLM analysis. |
| Project Files | .vbproj | Parse XML to extract: file includes, NuGet references, TargetFramework, project references, compilation settings. |
| Solution Files | .sln | Parse to build the multi-project dependency graph. Identifies which .vbproj files belong to the solution. |
| Designer Files | *.Designer.vb | Excluded by default (auto-generated). Configurable via vbnet_options.include_designer_files. |
| Resource Files | *.resx | Excluded by default. If included, parse as XML to surface resource keys used in the project. |
| App Config | App.config / Web.config | Parsed as XML to extract connection strings, app settings, and configuration sections — surfaced in the Config Reference section of the doc. |
| NuGet Config | packages.config / NuGet.Config | Parsed to build the external dependency inventory (package name + version). |
| Assembly Info | AssemblyInfo.vb | Parsed to extract product name, version, company, and copyright — used in the document cover page. |

## 5.2 Exclusion Defaults for VB.net

The following patterns are added to the built-in exclusion list for VB.net projects (in addition to the PRD's standard exclusions like node_modules, .git, __pycache__):

- bin/ and obj/ — compiled output directories

- .vs/ — Visual Studio local settings

- packages/ — NuGet package restore folder (old-style)

- *.Designer.vb — auto-generated designer files

- *.resx — resource files (excluded unless opted in)

- My Project/ — auto-generated VB.net project metadata folder

- *.user — per-user Visual Studio settings files

- *.suo — Visual Studio Solution User Options (binary)

- *.cache — MSBuild cache files

## 5.3 VB.net AST Parsing (vbnet/ module)

The vbnet/ module provides language-specific parsing that enhances what the LLM agents can extract from raw code. tree-sitter with the tree-sitter-vb grammar is used for accurate AST extraction.

ast_parser.py — Extracts from each .vb file:

- Namespace declarations (Namespace ... End Namespace)

- Class, Module, Interface, Enum, and Structure definitions

- Method signatures: name, parameters (name + type), return type, access modifier (Public/Private/Protected/Friend)

- Property definitions with getter/setter visibility

- Imports statements — used to build the dependency graph

- Attribute annotations (e.g., <Obsolete>, <DllImport>, custom attributes)

- Event declarations and Delegate definitions

- Inherits and Implements clauses — used for class hierarchy mapping

project_parser.py — Extracts from .vbproj:

- TargetFramework / TargetFrameworkVersion

- OutputType (Exe, Library, WinExe)

- RootNamespace and AssemblyName

- ProjectReference entries — inter-project dependencies

- PackageReference (SDK-style) and packages.config (classic-style) NuGet dependencies

- Compile Include / Exclude patterns

namespace_graph.py — Builds:

- A directed graph of namespace-level dependencies based on Imports statements across all .vb files

- This graph is passed to the Orchestrator Agent to inform module boundary decisions

## 5.4 Orchestrator Module Identification for VB.net

The Orchestrator Agent uses VB.net-specific signals in addition to the PRD's general heuristics:

- Namespace clusters: Files sharing a common namespace root (e.g., MyApp.DataAccess.*) are grouped into the same module.

- Project boundaries from .sln: Each .vbproj in the solution is a natural module candidate.

- VB.net architectural patterns: Common folder/namespace patterns are recognized — DAL (Data Access Layer), BLL (Business Logic Layer), UI / Forms, Services, Models/Entities, Utilities/Helpers.

- Windows Forms detection: If System.Windows.Forms is imported, the module is flagged as a UI/Forms module with appropriate specialist prompt hints.

- Web project detection: System.Web imports trigger ASP.NET WebForms or MVC classification.

- WCF detection: System.ServiceModel imports identify service contract and endpoint modules.

## 5.5 Specialist Agent Prompt (VB.net)

The specialist agent uses a VB.net-specific system prompt (prompts/specialist_vbnet.md) that instructs the LLM to look for:

- VB.net-specific patterns: Late binding (Object type usage), On Error GoTo vs Try/Catch, Module-level shared state, WithEvents / Handles event wiring

- Windows Forms: Form class hierarchy, event handlers (Button1_Click pattern), designer-backed controls, MDI patterns

- Data Access: ADO.NET patterns (SqlConnection, DataAdapter, DataSet/DataTable), Entity Framework usage, Stored procedure calls

- COM Interop: Declare statements, MarshalAs attributes, TLBIMP-imported types

- Legacy indicators: VB6-era patterns (IsMissing, Variants, GoSub), deprecated APIs — flagged as tech debt

- Configuration: ConfigurationManager.AppSettings and ConnectionStrings usage patterns

# 6. Agent Pipeline Implementation

## 6.1 Pipeline Flow

When a job is submitted via POST /api/v1/jobs, the following sequence executes asynchronously:

| Step | Component | Input | Output | Async? |
| --- | --- | --- | --- | --- |
| 1 | Codebase Reader | source_path from request | FileTree + file contents dict + VBNetProjectInfo | Yes (aiofiles) |
| 2 | VB.net Parsers | All .vb, .vbproj, .sln files | AST summaries, namespace graph, project dependency graph | Yes |
| 3 | Orchestrator Agent | FileTree + AST summaries + namespace graph | ModuleMap (list of ModuleDefinition) | Yes (LLM call) |
| 4 | Specialist Agents (N×) | One ModuleDefinition + its file contents each | N × module_{id}.md files | Yes (parallel asyncio.gather) |
| 5 | Synthesizer Agent | All module .md files + orchestrator_report.md | FINAL_DOCUMENTATION.md | Yes (LLM call) |
| 6 | PDF Converter | FINAL_DOCUMENTATION.md | FINAL_DOCUMENTATION.pdf | Sync (WeasyPrint in threadpool) |

## 6.2 BaseAgent Implementation

All agents inherit from BaseAgent, which provides lifecycle management, retry logic, and timeout handling as specified in PRD §5.1.2:

class BaseAgent:

MAX_RETRIES = 3

DEFAULT_TIMEOUT = 120  # seconds

async def run(self, input_data: AgentInput) -> AgentOutput:

for attempt in range(self.MAX_RETRIES):

try:

async with asyncio.timeout(self.DEFAULT_TIMEOUT):

return await self._execute(input_data)

except asyncio.TimeoutError:

await asyncio.sleep(2 ** attempt)  # exponential backoff

except Exception as e:

if attempt == self.MAX_RETRIES - 1:

return AgentOutput(status='FAILED', error=str(e))

await asyncio.sleep(2 ** attempt)

async def _execute(self, input_data) -> AgentOutput:

raise NotImplementedError

## 6.3 Parallel Agent Execution

The executor.py module runs all specialist agents concurrently, respecting the max_parallel_agents limit from the job request:

async def run_specialist_agents(

modules: list[ModuleDefinition],

file_contents: dict[str, str],

config: CodeLensConfig,

progress_callback: Callable

) -> list[AgentOutput]:

semaphore = asyncio.Semaphore(config.max_parallel_agents)

async def run_one(module):

async with semaphore:

agent = SpecialistAgent(module, file_contents, config)

result = await agent.run(module)

await progress_callback(module.module_id, result.status)

return result

return await asyncio.gather(*[run_one(m) for m in modules])

## 6.4 Token Management for Large VB.net Files

VB.net enterprise codebases often contain large auto-generated files (e.g., dataset designers, web service proxies). The following strategies handle context window limits:

- Priority-based file ordering within a module: Entry points (Form1.vb, Program.vb, Startup.vb) and exported interfaces first; utility/helper files last.

- Designer file summarization: *.Designer.vb files are never sent in full. The AST parser extracts only the control inventory and event handler wiring, which is summarized into a compact block.

- DataSet schema extraction: Large typed DataSet files are summarized by extracting only the table and column definitions from the XSD schema, not the full class body.

- Chunked analysis: If a module's total file content exceeds 75% of the model's context window, the specialist agent runs in multi-pass mode: Pass 1 — structure and class hierarchy; Pass 2 — key method implementations; Pass 3 — error handling and configuration.

# 7. Phased Implementation Plan

The 8-week plan below aligns with the PRD §11 roadmap, adapted for FastAPI and VB.net specifics.

| Phase 1: Foundation & VB.net Reader (Weeks 1–2) |  |
| --- | --- |
| ✓ | Set up Python project with pyproject.toml, ruff (linting), black (formatting), mypy (type checking), and pre-commit hooks. |
| ✓ | Create FastAPI app skeleton: main.py, router structure, health endpoint, Pydantic models for Job, JobStatus, JobResult. |
| ✓ | Implement Codebase Reader (core/reader.py) with async file walking using aiofiles. Add VB.net-specific exclusion defaults (bin/, obj/, .vs/, My Project/, *.Designer.vb, *.suo, *.user). |
| ✓ | Build vbnet/project_parser.py: Parse .vbproj XML to extract TargetFramework, OutputType, RootNamespace, ProjectReference, and NuGet dependencies. Parse .sln to build the project dependency graph. |
| ✓ | Build vbnet/ast_parser.py using tree-sitter-vb: Extract namespaces, class/module/interface names, method signatures, Imports statements, Inherits/Implements clauses. |
| ✓ | Build vbnet/namespace_graph.py: Construct a directed graph of namespace-level dependencies from Imports across all .vb files. |
| ✓ | Implement in-memory job state management (can be upgraded to Redis in Phase 4). |
| ✓ | Write unit tests for reader, project_parser, and ast_parser with a sample VB.net project fixture. |

| Phase 2: LLM Client & Orchestrator Agent (Weeks 3–4) |  |
| --- | --- |
| ✓ | Implement utils/llm_client.py: LangChain-based provider abstraction supporting Anthropic Claude, OpenAI, Gemini, and Ollama. Provider selected from job request. |
| ✓ | Build agents/base.py: BaseAgent class with lifecycle states (INITIALIZED → ANALYZING → COMPLETED / FAILED / RETRYING), retry logic (3 retries, exponential backoff), and configurable timeout (default 120s). |
| ✓ | Implement agents/orchestrator.py: OrchestratorAgent that receives the FileTree, AST summaries, and namespace graph. Uses the VB.net-specific module identification strategy (namespace clusters, project boundaries, architectural pattern detection: DAL/BLL/UI/Services). |
| ✓ | Design and validate the orchestrator prompt template (prompts/orchestrator.md) with 3–5 sample VB.net projects of varying sizes. |
| ✓ | Implement the dry-run API endpoint (POST /api/v1/jobs/{job_id}/dry-run) that runs only the Reader + Orchestrator and returns the ModuleMap without generating docs. |
| ✓ | Write integration tests for the Orchestrator pipeline: reader → vbnet parsers → orchestrator → ModuleMap validation. |
| ✓ | Add SSE progress streaming endpoint (GET /api/v1/jobs/{job_id}/stream) using FastAPI's EventSourceResponse. |

| Phase 3: Specialist & Synthesizer Agents + Output (Weeks 5–6) |  |
| --- | --- |
| ✓ | Implement agents/specialist.py: SpecialistAgent with the full PRD §4.3.3 analysis checklist adapted for VB.net. Use the VB.net-specific prompt (prompts/specialist_vbnet.md) that covers Forms, ADO.NET, COM Interop, legacy VB6 patterns, WCF services, and ASP.NET WebForms/MVC. |
| ✓ | Build agents/executor.py: Parallel execution engine using asyncio.Semaphore to limit concurrent agents to max_parallel_agents. Integrates with job progress tracking. |
| ✓ | Implement token management strategy in utils/token_counter.py: Priority-based file ordering, designer file summarization, DataSet schema extraction, multi-pass chunked analysis for large modules. |
| ✓ | Implement agents/synthesizer.py: SynthesizerAgent that reads all module .md files and produces FINAL_DOCUMENTATION.md following the PRD §6.1 document structure. |
| ✓ | Build output/pdf_converter.py using WeasyPrint: Professional PDF with cover page, clickable TOC, VB.net syntax-highlighted code blocks (via Pygments), page headers/footers, and proper page breaks. |
| ✓ | Implement output/formatter.py: Manages the codelens-output/ directory structure, writes all artifacts, and provides the artifact listing for the API response. |
| ✓ | Add artifacts download endpoint (GET /api/v1/jobs/{job_id}/artifacts/{filename}). |
| ✓ | End-to-end test with 3 real VB.net projects: a simple WinForms app, a multi-tier ASP.NET WebForms project, and a WCF service library. |

| Phase 4: Hardening, Performance & Deployment (Weeks 7–8) |  |
| --- | --- |
| ✓ | Performance optimization: Profile the agent pipeline on a 50K+ LOC VB.net codebase. Target: total generation time < 5 minutes as per PRD §9.3. |
| ✓ | Implement circuit breaker: If > 50% of specialist agents fail, halt the job and return a structured error report rather than an incomplete document (PRD §5.3). |
| ✓ | Add Redis-backed job queue (optional, via Celery or arq) for production deployments that need job durability across server restarts. |
| ✓ | Implement fallback static analysis mode: If the LLM API is unavailable, run tree-sitter AST extraction only to produce a basic file-level inventory document. |
| ✓ | Harden error handling: Graceful handling of malformed .vbproj XML, encoding issues in legacy VB.net files (Windows-1252 encoding common in older projects), broken symlinks, and permission errors. |
| ✓ | Build Dockerfile and docker-compose.yml for containerized deployment. Include WeasyPrint and tree-sitter system dependencies. |
| ✓ | Write comprehensive README.md with quickstart guide, API reference, VB.net configuration options, and LLM provider setup. |
| ✓ | Beta testing with 5+ real-world VB.net projects. Document known limitations (e.g., very old VB.net 1.x syntax edge cases). |
| ✓ | Package and publish: Docker image to container registry. Optional: PyPI package for CLI use alongside the API. |

# 8. Testing Strategy

Tests are organized into three tiers following the PRD §11 testing guidance:

## 8.1 Unit Tests

| Test File | What It Tests |
| --- | --- |
| test_reader.py | File tree construction, VB.net exclusion patterns, .codelensignore parsing, symlink cycle detection, size threshold enforcement |
| test_vbnet_parser.py | AST extraction accuracy (namespaces, classes, methods), .vbproj XML parsing, .sln project graph construction, namespace graph building |
| test_orchestrator.py | Module identification logic for VB.net namespace clusters, project boundary detection, architectural pattern recognition (DAL/BLL/UI) |
| test_specialist.py | Agent retry logic, timeout handling, token chunking strategy, partial output recovery |
| test_pdf_converter.py | WeasyPrint output structure, TOC generation, VB.net syntax highlighting in code blocks |

## 8.2 Integration Tests

- Full pipeline test with a minimal VB.net fixture project (< 20 files) — validates end-to-end flow from HTTP POST to PDF artifact.

- Orchestrator → Specialist handoff: Validates that files assigned by the orchestrator are correctly received and processed by each specialist agent.

- Multi-project solution test: A .sln with 3 .vbproj files — validates that the project graph is correctly parsed and module boundaries reflect project boundaries.

- Large module chunking test: A single module with > 50 files — validates that multi-pass analysis produces a coherent (non-truncated) output.

## 8.3 API Tests (httpx + pytest-asyncio)

- POST /api/v1/jobs — validates job creation, job_id return, and async execution start.

- GET /api/v1/jobs/{job_id}/status — polls until completion, validates progress_pct increments correctly.

- GET /api/v1/jobs/{job_id}/stream — validates SSE event structure for real-time progress.

- GET /api/v1/jobs/{job_id}/artifacts/FINAL_DOCUMENTATION.pdf — validates PDF binary download.

- Error scenarios: invalid source_path, unsupported LLM provider, network timeout on LLM API call.

## 8.4 VB.net Test Fixture Projects

The examples/ directory contains three purpose-built VB.net fixture projects for testing:

- examples/winforms-simple/ — A 15-file Windows Forms calculator app. Tests basic form/event detection.

- examples/webforms-multi-tier/ — A 60-file ASP.NET WebForms app with DAL/BLL/UI separation. Tests multi-layer module identification.

- examples/wcf-service/ — A 30-file WCF service library with service contracts, data contracts, and client proxy. Tests service-layer pattern detection.

# 9. Risks & Mitigations

The following table extends the PRD §12 risk register with VB.net-specific and FastAPI-specific risks:

| Risk | Severity | Description | Mitigation |
| --- | --- | --- | --- |
| LLM Hallucination on VB.net | High | LLMs may be less familiar with VB.net idioms (e.g., WithEvents, Handles, Module-level state) than with C# or Python, leading to inaccurate descriptions. | Ground all analysis in AST-extracted facts. Inject structured AST summary into the specialist prompt alongside raw file content. Post-validation step checks that class/method names in the doc exist in the AST. |
| Legacy Encoding Issues | High | Old VB.net files (pre-.NET Framework 4) often use Windows-1252 or ISO-8859-1 encoding, causing UnicodeDecodeError in the reader. | Implement charset detection with chardet library. Fall back to latin-1 if UTF-8 decode fails. Log and annotate affected files in the output. |
| Designer File Size | Medium | Auto-generated *.Designer.vb files can be hundreds of KB and contain no useful documentation content, wasting tokens. | Exclude by default. When included, summarize via AST (control names + event wiring) rather than passing raw content to LLM. |
| Large DataSet Files | Medium | Typed DataSet classes (generated by Visual Studio) are often 1,000–5,000+ lines of boilerplate with no business logic. | Detect by checking for System.Data.DataSet inheritance. Extract only the XSD schema summary; skip the generated class body entirely. |
| FastAPI Job State Loss | Medium | In-memory job state is lost on server restart, orphaning running jobs. | Use Redis for job state in production deployments. Implement job recovery on startup that marks in-progress jobs as failed. |
| COM Interop Complexity | Low | VB.net projects using COM interop (Declare statements, TLBIMP proxies) may confuse LLM agents about actual functionality. | Add COM interop detection to vbnet/patterns.py. Prompt specialist agents to identify and flag COM calls rather than attempting to fully document the external COM API. |
| Rate Limiting (Parallel Agents) | Low | Running 4+ parallel specialist agents simultaneously may hit LLM provider rate limits, especially for Claude/GPT-4. | asyncio.Semaphore limits concurrency. Add request queuing with automatic exponential backoff on 429 responses. |

# 10. Deployment

## 10.1 Environment Variables

| Variable | Required | Description |
| --- | --- | --- |
| ANTHROPIC_API_KEY | If provider=anthropic | API key for Claude models |
| OPENAI_API_KEY | If provider=openai | API key for GPT-4o / GPT-4 |
| GOOGLE_API_KEY | If provider=gemini | API key for Gemini 1.5 Pro |
| OLLAMA_BASE_URL | If provider=ollama | Base URL for local Ollama instance (default: http://localhost:11434) |
| REDIS_URL | Optional | Redis connection URL for persistent job state (default: in-memory) |
| CODELENS_OUTPUT_BASE | Optional | Base directory for all job output directories (default: ./codelens-output) |
| CODELENS_MAX_FILE_SIZE | Optional | Max file size in bytes (default: 512000) |
| CODELENS_DEFAULT_PROVIDER | Optional | Default LLM provider if not specified in request (default: anthropic) |
| LOG_LEVEL | Optional | Logging level: DEBUG / INFO / WARNING / ERROR (default: INFO) |

## 10.2 Docker Deployment

# Build

docker build -t codelens:latest .

# Run (minimal)

docker run -p 8000:8000 \

-e ANTHROPIC_API_KEY=sk-ant-... \

-v /path/to/projects:/projects \

codelens:latest

# Run with Redis (production)

docker-compose up  # Uses docker-compose.yml with FastAPI + Redis services

The Dockerfile installs all WeasyPrint system dependencies (Cairo, Pango, GDK-PixBuf) and tree-sitter build tools automatically.

## 10.3 Performance Targets

Targets align with PRD §9.3 for a mid-size VB.net project (50K LOC, ~200 .vb files):

| Stage | Target Time | Notes |
| --- | --- | --- |
| Codebase Reading + VB.net Parsing | < 15 seconds | Async I/O + tree-sitter is fast; .vbproj/.sln XML parsing adds < 2s |
| Orchestrator Agent (LLM) | < 30 seconds | Single LLM call with structured file tree + namespace graph as context |
| Specialist Agents (parallel, 4 concurrent) | < 3 minutes | Dominant cost; scales with number of modules and LLM latency |
| Synthesizer Agent (LLM) | < 60 seconds | Single LLM call; large context (all module .md files) |
| PDF Conversion (WeasyPrint) | < 20 seconds | CPU-bound; run in threadpool to avoid blocking FastAPI event loop |
| Total (end-to-end) | < 5 minutes | Matches PRD target for medium project |

# 11. Success Metrics

These metrics align with PRD §2.2, refined for the VB.net context:

| Metric | Target | Measurement Method |
| --- | --- | --- |
| VB.net Module Identification Accuracy | > 90% | Compare auto-detected modules vs manually defined ground truth for 10 test projects |
| File Coverage Completeness | > 95% | Count of .vb files mentioned in final doc / total .vb files in project |
| End-to-End Generation Time (50K LOC VB.net) | < 5 minutes | Automated benchmark in CI with a fixed test project |
| API Uptime | > 99.5% | Health check endpoint monitoring |
| LLM Hallucination Rate | < 5% of method/class names | Post-generation validation: cross-check all named identifiers against AST |
| Onboarding Time Reduction | 60% reduction | Developer survey: time to productive understanding on VB.net project with vs without CodeLens doc |
| User Satisfaction | > 4.2 / 5.0 | Developer survey after using generated doc for KT on a real VB.net project |

End of Implementation Plan — CodeLens PRD v1.0 Adaptation